# LRSP/VZAP: Request for Proposals (RFP)

- This document contains recommendations for content to consider including in the RFP for a Local Road Safety Plan or Vision Zero Action Plan (VZAP). A VZAP includes all components of an LRSP, plus additional enhancements as indicated. Example language and additional information is provided pertaining to each item listed below.

- Project Description/Introduction

- Scope of Work & Deliverables

## 1. RFP Project Description/Introduction

This section includes sample language for an LRSP project description that can be adapted to suit the unique context of a planning jurisdiction.

#### Local Road Safety Plan Project Description

The [City/County] is seeking professional services from qualified firms to develop a Local Road Safety Plan (LRSP), to identify, analyze, and prioritize safety improvements for the [JURISDICTION]’s roadways. The LRSP will allow the [JURISDICTION] to proactively correct high collision or problem locations based upon existing data and stakeholder feedback. The LRSP will be developed in coordination with [City/County] departments, local agencies, stakeholders, and will serve as a living document that can be updated to reflect changing conditions, needs, and priorities.

The overarching goal of the LRSP will be to assist the [City/County] to prioritize a list of roadway infrastructure improvements necessary to mitigate transportation safety hazards, reduce the number of serious injury and fatal collisions, and contribute to the overall success of the State’s Strategic Highway Safety Plan (SHSP). The LRSP will also be leveraged to support [JURISDICTION’s] application for federal Highway Safety Improvement Plan (HSIP) funds for projects and priorities identified in the plan.

#### Vision Zero Action Plan Enhancement

Through a community engagement process, the [Jurisdiction] will establish a vision statement and for the LRSP. The development of the vision statement will be a collaborative effort by [City/County] and the safety partners, with direction from the [City Council]. The vision statement would be made by an official public commitment (e.g., resolution, policy, ordinance, etc.) by a high-ranking official and/or governing body (e.g., Mayor, City Council, Tribal Council, MPO Policy Board, etc.) to an eventual goal of zero roadway fatalities and serious injuries. The commitment must include a goal and timeline for eliminating roadway fatalities and serious injuries achieved through one, or both, of the following: (1) the target date for achieving zero roadway fatalities and serious injuries, or (2) an ambitious percentage reduction of roadway fatalities and serious injuries by a specific date with an eventual goal of eliminating roadway fatalities and serious injuries. The VZAP would be designed to acknowledge this goal and incorporate its achievement into analysis and implementation as noted below.

## 2. Sample Scope of Work

The sample scope of work includes common tasks and deliverables required for LRSP development. It is intended to serve as a reference and be updated by planning jurisdictions to meet current LRSP requirements and serve the unique needs of the plan area.

See the City of Richmond LRSP for a sample work product developed using this scope of work.

#### Task 1. Project Management, Meetings, and Field Visits

The Consultant shall be responsible for overseeing all aspects of project development and coordination, including coordination with [City/County] Staff, deliverables, submissions, and other coordination efforts consistent with the scope of work. This includes at minimum the following:

- Kickoff and Progress Meetings: A kickoff meeting and subsequent bi-weekly meetings will be conducted to maintain regular and consistent communication on upcoming tasks, identifying and proactively addressing potential risks and challenges to success. For each meeting, the Consultant shall develop agendas and prepare meeting summaries. The meeting notes will include a list of decisions, actions, and responsible party. These meetings may be done via an online format.

- Stakeholder Meetings: Work with City staff to identify the stakeholder group who will provide input on the LRSP. This may include elected officials (e.g., from City or school district), traffic safety partners, police/fire representatives, emergency responders, and City staff. Organize and facilitate up to [#] stakeholder working meetings. The timing of stakeholder meetings and level of stakeholder involvement will be discussed during the project kick-off meeting. Outreach materials for stakeholder meetings are included in the tasks below.

- Field Visits: Conduct field visits to priority intersections and corridors identified through the data analysis task and approved by City staff. City staff will be included in these field visits to discuss the issues at the corridors and intersections. Field visits may be supplemented or replaced with virtual field visits if in-person interaction is not possible.

- Ensure that the LRSP, including all recommended safety measures, meets all applicable Federal, State, and local requirements, in anticipation of future grant funding opportunities.

  - [OPTIONAL VZAP ENHANCEMENT] Ensure the planning process and final product meets equity analysis requirements for eligibility for Safe Streets for All (SS4A) grant funding and other state, local, and federal grant opportunities.

- Ensure that all appropriate communication, correspondence, and reports are completed on an ongoing basis in a timely manner to the satisfaction of the [City/County].

##### Task 1 Deliverables:

- Meeting schedule

- Meeting agendas and minutes for all meetings

- Project schedules and timeframes

- Preparation for and attendance of up to [#] stakeholder meetings

- Preparation for and attendance of up to a half-day of field visits

#### Task 2. Community Engagement [OPTIONAL VZAP EHANCEMENT]

The Consultant shall conduct the following community engagement activities, with activities and results summarized in a technical memorandum:

##### Task 2.1 Public Engagement Plan

At the outset of the project the Consultant shall develop a Public Engagement Plan (PEP). This PEP will identify trusted community organizations to partner with throughout the process; key stakeholders to engage; community events and other pop-up opportunities; and a menu of outreach approaches to reduce barriers to participation and maximize engagement. In particular, the PEP will focus on engaging the City’s environmental justice communities, non-English-speaking households, people without internet access, and other hard-to-reach populations. The PEP will allow for an iterative process that adapts to community needs.

##### Task 2.2 Community Workshops

The Consultant shall lead up to three community workshops to 1) seek input on unsafe roadways and ideas for addressing collision risks, present on road safety findings, and garner feedback on initial ideas for addressing collision risks; 2) seek input on bike/ped infrastructure needs and garner feedback on prioritization criteria of bike and pedestrian infrastructure; and 3) present the action plan.

##### Task 2.3 Online Engagement

The Consultant shall implement a project webpage and Online crowdsourcing map to help increase the number of opportunities for the public to provide feedback on active transportation infrastructure needs. The website shall be a mobile-friendly project webpage that includes an online interactive community input map allowing the public to identify priority destinations for biking and biking, routes they would like to see improved, and similar feedback. The map allows users to comment on input from other users, allowing for a dialogue among residents.

The Consultant shall provide support and content for a social media ad campaign targeted to people living in the City to boost awareness and engagement.

##### Task 2 Deliverables:

- Public Engagement Plan

- Community Workshops, including presentations and event materials

- Online engagement (website, online interactive map, social media)

- Technical Memorandum – Summary of engagement activities

#### Task 3. Comprehensive Review of Existing Documents

The Consultant shall perform a review of pertinent plan and policy documents applicable to the street system and transportation network within the [Jurisdiction]. This includes, but is not limited to: the [Jurisdiction’s] General Plan, Pedestrian Master Plan, Bicycle Master Plan, Specific Plans, the [Jurisdiction’s] standard plans and specifications, the [Jurisdiction’s] street standards, Capital Improvement Program, Traffic Impact Fee projects list, applicable Countywide Transportation Safety Policy and Implementation Guide, AB 43, and other relevant local and regional policies and guidelines.

##### Task 3 Deliverables

- Draft and final document review memorandum

#### Task 4. Collision History and Safety Data Analysis

The Consultant shall perform a comprehensive review of crash data, traffic data, and roadway characteristics using the Transportation Injury Mapping System (TIMS), [Jurisdiction’s] Collision Database (Crossroads), [Jurisdiction’s] GIS assets, Citizen Requests, and dispatch records. The Consultant should develop the time period to be utilized for data evaluation and create exhibits demonstrating key findings with respect to areas such as primary collision factors, time of day, age of responsible party, high incident locations, bike/pedestrian involvement, etc.

##### Task 4.1 Collision Database Development and Landscape Analysis

The Consultant shall obtain the most recent 5-year collision history data. To understand roadway risk factors and other contextual characteristics present in common for high- severity collision types, the consultant shall develop a GIS database of roadway, land use, and demographic characteristics. The Consultant shall conduct a citywide review of the collision data, summarized in exhibits such as: collisions over time, collisions by type, collisions by mode, etc. The Consultant shall develop a series of collision maps. Collisions will be mapped by mode and severity.

##### Task 4.2 High Injury Network [OPTIONAL VZAP ENHANCEMENT]

The Consultant shall identify multimodal High-Injury Networks (HINs), with an emphasis on fatal and severe injury collisions. The HINs will use a weighted collision score for each roadway segment that combines all injury levels, with fatal and severe injuries receiving higher weights. Develop a series of maps that illustrate the HIN for each mode: pedestrians, bicyclists, and vehicles; and a multimodal HIN that combines all three.

##### Task 4.3 Equity Analysis [OPTIONAL VZAP ENHANCEMENT]

The Consultant shall conduct an equity and health analysis using a data-driven approach that identifies concentrations of historically disadvantaged or vulnerable populations using public health and demographic indicators. Special attention will be paid to demographic groups who are likely to face mobility restrictions including populations that are older, low income, and are ethnic minorities. Cross reference this data with MTC’s Communities of Concern and the statewide mapping utilities, such as CalEnviroScreen. This information can help guide prioritization of facilities so that multimodal improvements are benefiting those who could most benefit from additional travel options and improve access to life-enhancing services and community centers. This analysis will map areas of high-need as defined by concentration of population indicators; the results will also be summarized in a brief memo.

##### Task 4.4 Collision Profiles

The Consultant shall define a set of Collision Profiles, which will represent the LRSP emphasis areas. These will be identified through a systemic collision analysis, which involves cross tabulating collision data with contextual data to identify key trends in types of locations that experience high concentrations of fatal and severe injury collisions. This cross tabulation of data is referred to as systemic collision matrices. Systemic collision matrices will be developed for motor vehicle, bicycle, and pedestrian modes; a set of matrices will be queried for all collision severities, and a set of matrices will be queried for only fatal and severe injury collisions. In review of the systemic collision matrices and collision landscape analysis, collision profiles will be identified, focusing on fatal and severe injury collisions. Each collision profile will include a map of the corresponding collisions, the percent of fatal and severe injury collisions encompassed by the profile, and identification of applicable potential countermeasures for implementation considerations.

##### Task 4.5 Collision Data Summary Exhibits

The Consultant shall prepare digital and hard copies of emphasis area summaries to present at stakeholder engagement meetings. These materials will include a hard copy and online survey that allows attendees to prioritize the identified emphasis areas.

##### Task 4 Deliverables

- High-Injury Networks [Optional VZAP Enhancement]

- Equity Analysis Memorandum [Optional VZAP Enhancement]

- Draft and Final Collision Assessment Memo including results of the collision landscape analysis, high collision locations, and collision profiles

- Collision data summary exhibits

#### Task 5. Identify Countermeasures and Strategies

Using the analysis and stakeholder engagement from the previous tasks, develop a prioritized list of countermeasures. This list will form the basis of a safety mitigation toolbox that will best address the most prevalent safety challenges. The toolbox will consist of proven measures that will be among the 82 types from the Caltrans’ Local Road Safety Manual, as these countermeasures are eligible for HSIP grant funding, along with other successful measures that could be considered for application outside of HSIP funding.

##### Task 5 Deliverables

- Draft and final countermeasure toolbox

#### Task 6. Implementation Program

The Consultant will collaborate with [City/County] staff to develop a strategy for implementing the recommended countermeasures and monitoring safety outcomes. The program developed will identify strategies and tools for monitoring performance, potential funding sources, agency roles and responsibilities for implementation of the plan, opportunities for funding of maintenance, and potential updates to [City/County] design standards.

##### Deliverables

- Draft and final implementation program memorandum

#### Task 7. Plan Development

The Consultant shall develop a draft LRSP based on the findings from the work conducted in Tasks 1 through 5. Each deliverable developed in a prior task shall serve as a section of the draft LRSP. The draft LRSP shall include existing safety efforts and policies, data analysis methods and results, emphasis areas, countermeasures, and ways to implement the Plan. Exhibits and maps shall be included as appropriate. The Consultant shall circulate the draft LRSP to City staff and stakeholders for input.

The Consultant shall create a final LRSP, based on one round of consolidated comments from the City on the draft LRSP. The Final LRSP will provide a roadmap for the City moving forward. It will describe the implementation program the City should follow and any subsequent updates to the plan necessary based on new data or information becoming available. The Consultant shall also create a public-facing summary presentation and deliver the presentation at one City Council meeting.

##### Deliverables

- Draft and Final Report

- Attendance of 1 virtual or in-person City Council meeting

- Presentation summarizing the LRSP for the City Council meeting

- Comment Response Matrices